# DARPA-PA-26-05 MATHBAC

Price Proposal Instructions and Volume II Template

Full proposals requesting a procurement contract or other transaction (OT) must use this form (Attachment E) and Attachment F: Streamlined Cost Buildup Workbook. No page limit is specified for the Price Volume.

All pages shall be formatted for printing on 8-1/2 by 11-inch paper with 1-inch margins and font size no smaller than 12 points. Font sizes of 8 or 10 points may be used for figures, tables, and charts. Submissions must be written in English. The Price Volume must be in PDF or Microsoft Word formats. Spreadsheet files must be included as a separate file in the full proposal package.

The government requires that proposers use the provided Attachment F: DARPA Price Summary Spreadsheet in the development of their cost proposals. All tabs and tables in the cost proposal spreadsheet should be developed in an editable format with calculation formulas intact to allow traceability of the cost proposal. This cost proposal spreadsheet must be used by the prime organization and all subcontractors. In addition to using the cost proposal spreadsheet, the cost proposal still must include all other items required in this announcement that are not covered by the editable spreadsheet. Using the provided cost proposal spreadsheet will assist the government in a rapid analysis of your proposed costs and, if your proposal is selected for award, speed up the negotiation and award execution process.

Prices must be traceable between the prime proposer and all sub-awardees/consultants, as well as between the cost volume and the Task Description Document (TDD). This includes ensuring a consistent task structure across all proposal documents. Price information must be provided in sufficient detail to substantiate the proposed prices.

The prime proposer is responsible for the compilation and submission of all non-proprietary sub-awardee cost proposals. Proposal submissions will not be considered complete until the government has received all subawardee cost proposals.

Proprietary sub-awardee cost proposals may be included as part of the Price Volume or emailed separately by the sub-awardee to MATHBAC@darpa.mil. Email messages must include “Subawardee Price Proposal” in the subject line and identify the principal investigator, prime proposer organization, and proposal title in the body of the message.

COVER SHEET

[PRIME ORGANIZATION LOGO]

| Proposal Title | SCBE Mathematical Framework for Agentic Communication Protocols |
| --- | --- |
| Proposer Organization | ISSAC D DAVIS / SCBE-AETHERMOORE |
| Technical Area (TA) | TA1 |
| Type of Organization | Other Small Business (sole proprietorship, minority-owned) |
| Proposer Reference Number, if any | N/A |
| Technical Point of Contact (POC) | Name: Issac Davis Address: 2361 E 5th Ave, Port Angeles, WA 98362-9014 Telephone: (360) 808-0876 Email: issdandavis7795@gmail.com |
| Administrative POC | Name: Issac Davis Address: 2361 E 5th Ave, Port Angeles, WA 98362-9014 Telephone: (360) 808-0876 Email: issdandavis7795@gmail.com |
| Award Instrument Requested | Other Transactions for Research (10 U.S.C. §4021) |
| Place(s) of Performance | 2361 E 5th Ave, Port Angeles, WA 98362-9014 (remote / local) |
| Period(s) of Performance | 16 months from award date |
| Months | 16 |
| Other Team Members (sub-awardees and consultants), if any | Technical POC Name: Collin Hoag Organization: Hoags Inc. Organization Type: Supporting Subcontractor (bounded scope) |
| Total Price of Phase I | Year 1: $[fill when award date / FY boundary known] Year 2: $[remainder] Year 3: N/A Total: $839,000 |
| SAM.gov Unique Entity ID (UEI) | J4NXHM6N5F59 |
| Taxpayer identification number (TIN) | [Enter TIN directly in Word — do not record here] |
| Commercial and Government Entity (CAGE) code | 1EXD5 |
| Administration Office POC at Defense Contract Management Agency (DCMA) or Office of Naval Research (ONR), if known | Name: Unknown at proposal stage Address: — Telephone: — |
| Audit Office POC at Defense Contract Audit Agency (DCAA), if known | Name: Unknown at proposal stage Address: — Telephone: — |
| Date Proposal was Prepared | 2026-06-[fill on submission day] |
| Proposal Validity Period (minimum 120 days) | 120 days from submission |

- Table of Contents

DARPA-PA-26-05 MATHBAC	1

Price Summary	4

Price Details	4

1.	Direct Labor	4

2.	Materials	4

3.	Equipment Purchases	4

4.	Travel	5

5.	Other Direct Costs (ODCs)	5

6.	Resource Sharing	5

7.	Consultant Costs	5

8.	Subawardee Costs	5

9.	Value Assessment (Optional)	5

# Price Summary

PRICE SUMMARY — DARPA-PA-26-05 MATHBAC | Phase I | 16 Months | $839,000 Total

Cost Element                        | Phase I Total

------------------------------------------------------

Direct Labor                        | $360,960

Subcontract (Hoags Inc.)            | $120,000

Equipment                           | $6,500

Travel                              | $18,000

Other Direct Costs (ODCs)           | $119,500

Total Direct Costs                  | $624,960

G&A (30% on $504,960 prime base)    | $151,488

Subtotal Costs                      | $776,448

Fee / Profit (8.06%)                | $62,552

TOTAL PROPOSED PRICE                | $839,000

See Attachment F (Streamlined Cost Buildup Workbook) for full line-item detail.

All milestone payments are triggered by observable technical events (see Attachment H TDD):

M1 $84,000 | M2 $109,000 | M3 $151,000 | M4 $151,000 | M5 $151,000 | M6 $84,000 | M7 $109,000

- [See Attachment F for spreadsheet workbook.]

# Price Details

Price details are provided below by cost element. All costs are fully traceable to Attachment F (Streamlined Cost Buildup Workbook). Costs are broken down by Phase (Phase I only), TDD task (7 milestones per Attachment H), and cost element. Year 1/Year 2 FY split will be confirmed once award date is known.

Provide the price details broken down by the following. Price details should include the Government share and any non-Federal resource share, if applicable. Include supporting documentation describing the method used to estimate prices:

- Phase

- Contractor fiscal year

- Month

- TDD Task

Government and non-federal share (if applicable)

- Direct Labor

## 1. DIRECT LABOR — $360,960

Labor Category          | Name              | Hours | Rate    | Total

---------------------------------------------------------------------

Principal Investigator  | Davis, Issac      | 1,536 | $115/hr | $176,640

Science/Engineering     | Research Engr TBD | 1,024 | $105/hr | $107,520

Science/Engineering     | Data/IV&V Spec TBD|   640 | $85/hr  | $54,400

Administrative Support  | Admin/Comp TBD    |   320 | $70/hr  | $22,400

TOTAL                   |                   | 3,520 |         | $360,960

Rates are market-competitive for the Pacific Northwest independent contractor market. Rates are fully loaded. No separate fringe line is required (sole proprietorship; TBD positions would be hired as independent contractors at confirmed rates before award). G&A (30%) applies on top of direct labor base.

Why solo-prime is lean: (1) Mathematical derivations are single-author research. (2) Benchmark infrastructure already exists in SCBE codebase. (3) Phase I deliverables are fully achievable within 3,520 hours.

- Materials

2. MATERIALS — $0

No materials proposed. Phase I uses publicly available NMR datasets (BMRB + PDB) at no cost. No physical materials are required to complete Phase I deliverables.

- Equipment Purchases

3. EQUIPMENT PURCHASES — $6,500

Item                           | Qty | Unit Price | Total  | Basis

----------------------------------------------------------------------

Linux AI Workstation (RTX 4090)| 1   | $6,500     | $6,500 | Current market pricing for RTX 4090-class Linux workstations (e.g., System76 Thelio R5). Prime-owned; not a Government deliverable. Required for local CUDA benchmark harness and reproducible IV&V artifact generation.

- Travel

4. TRAVEL — $18,000

Trip   | Purpose              | Origin      | Destination    | People | Days | Cost

-------------------------------------------------------------------------------------

M3 PI  | Framework progress   | PA, WA      | Washington, DC | 2      | 5    | ~$5,650

M6 PI  | IV&V demo            | PA, WA      | Washington, DC | 2      | 5    | ~$5,650

M13 PI | Baseline comparison  | PA, WA      | San Francisco  | 2      | 5    | ~$4,550

Cont.  | Schedule shifts/add. | —           | TBD            | —      | —    | ~$2,150

TOTAL  |                      |             |                |        |      | ~$18,000

Basis: GSA per diem rates (DC: hotel $258/night, M&IE $79/day; SF: hotel $274/night, M&IE $79/day). Airfare at economy (SEA-DCA ~$750/pp RT, SEA-SFO ~$450/pp RT).

- Other Direct Costs (ODCs)

5. OTHER DIRECT COSTS (ODCs) — $119,500

Item                                            | Amount   | Basis

----------------------------------------------------------------------

Commercial GPU compute (HF Endpoints + burst)  | $72,000  | $4,500/mo avg x 16 mo; ~3,200 A10G-hours; 25% contingency buffer

Storage, tooling, accounting, misc.             | $47,500  | Storage ~$200/mo + artifact tooling subs + compliance prep

TOTAL                                           | $119,500 |

GPU compute is the dominant ODC item. The NMR SSM training runs (ChemBERTa-77M calibration, CDPTI latent-state archive, Hammett validation) require approx. 3,200 A10G-hours over 16 months. HuggingFace Jobs (a10g-small) priced at ~$1.10/hr effective rate. $72,000 includes 25% contingency.

- Resource Sharing

6. RESOURCE SHARING — None

No resource sharing or cost share is proposed. SCBE-AETHERMOORE does not plan to apply non-Federal resources to this effort.

- Consultant Costs

7. CONSULTANT COSTS — None

No consultants are proposed. All technical and administrative work is performed by prime labor categories in Section 1 and the supporting subcontractor in Section 8.

- Subawardee Costs

8. SUBAWARDEE COSTS — $120,000

Subawardee: Hoags Inc. (Collin Hoag) | UEI DUHWVUXFNPV5 | CAGE 15XV5

Scope                                                           | Amount

-----------------------------------------------------------------------

Bounded DAVA background-IP telemetry / corroborating support   | $120,000

Hoags Inc. provides supporting subcontract services bounded to the narrow field-type-correspondence and Annex A static framing scope. ISSAC D DAVIS / SCBE-AETHERMOORE holds prime technical authority. $120,000 is a ceiling; Hoags will provide their own cost proposal for DARPA review.

Why $120,000: ~800 hours at blended ~$150/hr for DAVA background-IP verification, field-type-correspondence mapping, and Annex A row support. Hoags subcontract: $120K / Prime: $719K = 16.7% subcontract ratio (below 20% threshold, keeping prime technical direction firmly with SCBE-AETHERMOORE).

Provide the following for all proposed sub-awardees, as applicable:

9. INDIRECT RATES AND FEE

G&A Rate: 30% applied to prime direct costs excluding subcontract.

Base: Direct Labor $360,960 + Equipment $6,500 + Travel $18,000 + ODCs $119,500 = $504,960

G&A = 30% x $504,960 = $151,488

The 30% rate covers home-office IT, professional subscriptions, legal/compliance review, proposal overhead, and administrative support — consistent with sole-proprietorship estimating practices.

Subcontract costs excluded from G&A base per standard practice.

Fee / Profit: 8.06% on total estimated cost.

Base: $776,448 (total direct costs + G&A)

Fee = 8.06% x $776,448 = $62,552

8% fee is within standard DARPA OT for Research ranges and commensurate with Phase I technical risk.

Fee is not applied to the subcontract line or equipment.

10. COST REALISM UNDER $2M CAP

$839,000 = 42% of the MATHBAC $2,000,000 Phase I ceiling.

Solo-prime structure concentrates labor into high-skill hours.

Existing SCBE codebase eliminates infrastructure build cost.

GPU compute and travel are sized conservatively to IV&V requirements only.

No facilities construction, no new software platform, no hardware deliverable (workstation is prime-owned support instrument).

Phase II ROM ~$382,000; combined Phase I + II well within program funding envelope.

- Hoags Inc. TDD: Bounded scope per Attachment H §Subcontract Boundaries. Cost proposal to be submitted by Hoags Inc. directly or included as an addendum. Teaming agreement v2 in final review.

- No interdivisional work transfer agreements apply (Hoags Inc. is an independent entity).

The SAM-generated UEI becomes the official identifier for doing business with the U.S. Government. This replaces DUNS.

See https://www.irs.gov/individuals/international-taxpayers/taxpayer-identification-numbers-tin for information on requesting a TIN. Note, requests may take from 1 business day to 1 month depending on the method (online, fax, mail).

A CAGE Code identifies companies doing or wishing to do business with the Federal Government.

https://pubapp.dcma.mil/CASD/CasdSearch.do.

http://www.onr.navy.mil/Contracts-Grants/Regional-Contacts.aspx.

http://www.dcaa.mil/Home/Locator?title=Locator