TASK DESCRIPTION DOCUMENT

[Instructions: There is no page limit to this template. Instructional text may be deleted. Provide a detailed task breakdown by phase (if applicable), citing specific tasks and their connection to the interim milestones and metrics, as applicable.  Do not include proprietary information.  For each defined task/subtask, provide:

- A general description of the objective.

- A detailed description of the approach to be taken to accomplish each defined task/subtask.

- Identification of any tasks/subtasks that will involve human subjects or animals.

- Identification of any tasks/subtasks that will be performed on campus at a university.

- Identification (by name) of the primary organization (prime contractor, subawardee(s), consultant(s)) responsible for task/subtask execution.

- Measurable milestones (e.g., a deliverable, demonstration, or other event/activity that marks task progress or completion).

- A definition of all deliverables (e.g., data, reports, software) to be provided to the Government in support of the proposed tasks/subtasks.]

The objective of this proposal is: Develop and empirically validate a composed-operator governance framework T = L₁₄ ∘ ⋯ ∘ L₁ for multi-agent AI communication dynamics in scientific discovery tasks. The framework maps agent communication acts to points in a Poincaré ball, measures safety by hyperbolic distance from the safe-operation origin, and enforces five physical axioms across 14 layers. Phase I demonstrates the framework on NMR spectroscopy task families (Karplus equation rediscovery) using ChemBERTa-77M and Qwen2.5-Coder-0.5B-Instruct as small science models.

| Objective | Establish the Phase I mathematical framework, science subdomains, foundation models, baseline protocol, personnel assignments, initial evaluation rubric, and IV&V artifact structure. | 2361 E 5th Ave, Port Angeles, WA 98362 (remote / local) |  |
| --- | --- | --- | --- |
| Work Description | Lead: SCBE / Issac Davis (Prime) Support: Hoags Inc. (limited to Sub Background IP review if needed) |  |  |
| Primary Organization Responsible | SCBE / Issac Davis (Prime) |  |  |
| Human Subjects or Animal Research? | No |  |  |
| Associated Milestones | Kickoff briefing; foundation model and latent-space access plan; baseline protocol description; initial TA1 rubric mapping; personnel level-of-effort confirmation; draft IV&V data bundle schema; initial compute-by-month plan. |  |
| 1. | Kickoff briefing and foundation model / latent-space access plan delivered |  |
| 2. | 2. |  |
| Baseline protocol description and initial TA1 rubric mapping delivered |  |  |

| Objective | Produce the first technical report on early successes/failures, baseline model behavior, and initial mathematical-framework implementation. | 2361 E 5th Ave, Port Angeles, WA 98362 (remote / local) |  |
| --- | --- | --- | --- |
| Work Description | Lead: SCBE / Issac Davis (Prime) Support: Hoags Inc. (optional context only if verified artifacts available) |  |  |
| Primary Organization Responsible | SCBE / Issac Davis (Prime) |  |  |
| Human Subjects or Animal Research? | No |  |  |
| Associated Milestones | M3 technical report; initial mathematical framework description; baseline experiment results; personnel level-of-effort confirmation; updated risk register; IV&V bundle v1. |  |
| 1. | M3 technical report delivered with initial mathematical framework description |  |
| 2. | 2. |  |
| Baseline experiment results including initial hyperbolic state and SCBE metric scores |  |  |

| Objective | Demonstrate the framework at the first PI meeting, show progress against Phase I metrics, and deliver a functioning IV&V data capture and sharing pipeline. | 2361 E 5th Ave, Port Angeles, WA 98362 (remote / local) |  |
| --- | --- | --- | --- |
| Work Description | Lead: SCBE / Issac Davis (Prime) Support: Hoags Inc. (bounded review of DAVA-related support material if included) |  |  |
| Primary Organization Responsible | SCBE / Issac Davis (Prime) |  |  |
| Human Subjects or Animal Research? | No |  |  |
| Associated Milestones | M6 PI meeting briefing; framework description; metric progress report; IV&V artifact bundle demonstration; governance event schema; latent-state archive format; quarterly technical report. |  |
| 1. | M6 PI meeting briefing delivered; CDPTI live computation demonstrated |  |
| 2. | 2. |  |
| IV&V artifact bundle v2 demonstrated; governance event schema and latent-state archive format delivered |  |  |

| Objective | Deliver an initial software-suite report, progress on IV&V challenge problems, and reduced-order models for selected agents. | 2361 E 5th Ave, Port Angeles, WA 98362 (remote / local) |  |
| --- | --- | --- | --- |
| Work Description | Lead: SCBE / Issac Davis (Prime) Support: Hoags Inc. (optional Sub Background IP / telemetry context only if finalized) |  |  |
| Primary Organization Responsible | SCBE / Issac Davis (Prime) |  |  |
| Human Subjects or Animal Research? | No |  |  |
| Associated Milestones | Initial software-suite report; reduced-order model report; IV&V challenge-problem progress report; updated compute usage and forecast; quarterly technical report. |  |
| 1. | Initial software-suite report delivered; ROMs for ChemBERTa-77M and Qwen2.5-Coder-0.5B |  |
| 2. | 2. |  |
| IV&V challenge-problem progress report; Task V (cheminformatics) results delivered |  |  |

| Objective | Provide a second PI meeting update, side-by-side baseline comparison, and initial set of superior protocols with mathematical explanation. | 2361 E 5th Ave, Port Angeles, WA 98362 (remote / local) |  |
| --- | --- | --- | --- |
| Work Description | Lead: SCBE / Issac Davis (Prime) Support: Hoags Inc. (only for bounded corroborating context if approved) |  |  |
| Primary Organization Responsible | SCBE / Issac Davis (Prime) |  |  |
| Human Subjects or Animal Research? | No |  |  |
| Associated Milestones | M13 PI meeting briefing; side-by-side baseline comparison; initial superior-protocol set; mathematical explanation of protocol performance; IV&V challenge-problem progress report; quarterly technical report. |  |
| 1. | M13 PI meeting briefing delivered; baseline comparison table with mathematical explanation |  |
| 2. | 2. |  |
| Initial superior-protocol set (PIS catalog v1) delivered |  |  |

| Objective | Demonstrate the computational design tool and provide test results with IV&V. | 2361 E 5th Ave, Port Angeles, WA 98362 (remote / local) |  |
| --- | --- | --- | --- |
| Work Description | Lead: SCBE / Issac Davis (Prime) Support: Hoags Inc. (none unless specifically approved) |  |  |
| Primary Organization Responsible | SCBE / Issac Davis (Prime) |  |  |
| Human Subjects or Animal Research? | No |  |  |
| Associated Milestones | Computational design tool demonstration; test results with IV&V; tool user notes / draft manual; replayable run artifacts. |  |
| 1. | Computational design tool demonstration delivered with test results |  |
| 2. | 2. |  |
| Tool user notes / draft manual delivered |  |  |

| Objective | Deliver the final Phase I report, catalog of protocol design principles, domain-specific optimal protocols, implementation summary, and Phase II plan. | 2361 E 5th Ave, Port Angeles, WA 98362 (remote / local) |  |
| --- | --- | --- | --- |
| Work Description | Lead: SCBE / Issac Davis (Prime) Support: Hoags Inc. (final Sub Background IP review if included) |  |  |
| Primary Organization Responsible | SCBE / Issac Davis (Prime) |  |  |
| Human Subjects or Animal Research? | No |  |  |
| Associated Milestones | Final technical report; quantitative mathematical framework summary; computational design tool package summary; catalog of protocol design principles; domain-specific optimal protocol set; Phase II plan and ROM update; phase completion report within 30 days of phase end. |  |
| 1. | Final technical report delivered with complete IV&V data archive |  |
| 2. | 2. |  |
| Catalog of protocol design principles and domain-specific optimal protocol set delivered |  |  |

RECURRING DELIVERABLES

Quarterly Technical Reports: SCBE will provide quarterly technical reports within 10 days of each quarter end. Reports will summarize technical progress, metric progress, risks, compute usage, IV&V interactions, and upcoming work.

Government / IV&V Meetings: SCBE will support regular teleconferences with the Government and IV&V team. The cost build includes three required three-day meetings: two DC-area and one San Francisco Bay-area meeting.

Evaluation Briefings: SCBE will brief DARPA on each major evaluation and provide written summaries within two weeks when required.

COMPUTE AND RESOURCES

SCBE will use a prime-owned Linux AI workstation (RTX 4090-class), local development resources, and intermittent commercial GPU endpoint capacity. Compute will be tracked by month and reported in milestone/quarterly updates.

SUBCONTRACT BOUNDARIES

Hoags Inc. supporting work is limited to: DAVA background-IP descriptions and data-rights assertions; DAVA trace-generation / sealed-protocol context if verified; phi_beacon telemetry specification if artifact support is finalized; net_probe / phi-push context if artifact support is finalized; review of final Sub Background IP rows.

Excluded unless explicitly reopened: Hoags as proposal lead or joint investigator; public GitHub repository content as evidence; voice grammar / language dictionary stack; unresolved surface claims; any private-code dependency that prevents SCBE from executing Phase I.